Technical requirements document

Project: AI Services Platform – MVP
Scope: Industry-specific Virtual Assistants, Intelligent Document Processing (IDP), basic Image Processing (CV), core platform (APIs, auth, logging, basic analytics).

1. Objectives and scope

- Primary objective:
Build a multi-tenant AI services platform that delivers:

  - Virtual Assistants (VA) for healthcare, finance, legal (Phase 1 verticals).

  - IDP capabilities (OCR + NLP) for common business documents.

  - Basic Image Processing for retail/manufacturing (classification/detection).

- Non-goals (for MVP):

- Full no-code workflow builder.

- On-premise deployment.

- AI marketplace and third-party plugin ecosystem.

2. System architecture overview

High-level components:

- Client layer:

  - Web portal (admin + ops users).

  - Simple embeddable widget or API for VA in client systems.

- API gateway:

  - Authentication & authorization (OAuth2/JWT).

  - Rate limiting, routing, request logging.

- Service layer (microservices or modular services):

  - Virtual Assistant Service.

  - Document Processing Service (IDP).

  - Image Processing Service (CV).

  - Workflow/Orchestration Service (basic rules-based in MVP).

- Shared AI/ML layer:

  - Model store and versioning.

  - Inference services (NLP, CV, classification).

  - Vector store for semantic search/context retrieval.

- Data layer:

  - Relational DB for core app data (PostgreSQL or similar).

  - Object storage for documents/images.

  - Time-series/log storage for events and metrics.

- Analytics & monitoring:

  - Basic dashboards (usage, latency, error rate).

  - Logging, tracing, alerting.

- Security & compliance:

- Encryption in transit and at rest.

- RBAC, audit logs, basic data residency controls.

3. Functional requirements

3.1 Virtual Assistant Service

- Core features:

  - Intent recognition & entity extraction for domain-specific queries.

  - Dialogue management (multi-turn conversation with context).

  - Industry templates:

    - Healthcare: appointment scheduling, reminders, basic triage Q&A (non-diagnostic).

    - Finance: account/transaction queries, report/status updates.

    - Legal: case/matter info lookup, document retrieval.

  - Channel support:

  - Web widget.

  - REST API for integration into client apps.

- Admin features:

- Create/edit “assistant” configs per client (industry, tone, intents enabled).

- View conversation logs (with PII masking option).

- Toggle features (e.g., enable scheduling, disable payment-related flows).

3.2 Document Processing (IDP)

- Core features:

  - File ingestion via:

    - Web upload.

    - REST API.

  - Supported formats: PDF, DOCX, image (PNG/JPG) for scanned documents.

  - Processing steps:

    - OCR on scanned docs.

    - Layout detection (paragraphs, tables).

    - Entity extraction (names, dates, amounts, IDs).

    - Document classification (invoice vs contract vs report).

  - Output:

  - Structured JSON with fields + confidence scores.

  - Option to export to CSV/JSON.

- Admin features:

- Configure document types and mapping rules per client.

- View processed docs, errors, and processing time.

3.3 Image Processing (CV) – MVP

- Core features:

  - Image upload/API endpoint.

  - Basic classification and object detection for:

    - Retail: product presence, shelf state.

    - Manufacturing: obvious defect/not-defect classification (simple).

  - Output JSON with labels, bounding boxes (if detection), confidence scores.

- Constraints:

- MVP uses pre-trained or fine-tuned off-the-shelf models.

- No need for real-time video processing in MVP.

3.4 Workflow / Orchestration (basic)

- Core features:

- Simple rule-based workflows:

  - E.g., “When document of type INVOICE is processed, send extracted data to client webhook.”

  - E.g., “When VA captures appointment intent, call client scheduling API.”

- REST API + simple admin UI to configure rules (basic forms, not full no-code).

3.5 Admin & Analytics Dashboard

- Core features:

- Tenant management (create/edit clients, assign plan/tier).

- Usage metrics:

  - Number of VA conversations.

  - Documents processed.

  - Images processed.

- Basic analytics:

  - Per-client usage over time.

  - Error/failed processing rate.

- User management (roles: Admin, Analyst, Developer).

4. Non-functional requirements

- Performance:

  - VA response latency (p95) < 1.5 seconds for typical queries.

  - IDP processing: small docs < 5 seconds; larger PDFs acceptable up to 30–60 seconds with progress state.

- Scalability:

  - Horizontal scaling for inference services and API layer.

- Security:

  - HTTPS everywhere.

  - JWT/OAuth2 for API clients.

  - RBAC for admin UI.

  - Encryption at rest for storage (DB + object store).

- Reliability:

  - Target 99.5% uptime in MVP.

  - Graceful degradation (e.g., fallbacks when AI models fail).

- Logging & monitoring:

- Centralized logging.

- Metrics for latency, error rates, model call counts.

- Alerts for key thresholds.

5. Technology stack (proposed)

- Backend: Node.js/TypeScript or Python (FastAPI/Django) for services.

- Frontend: React for admin portal and widget.

- Database: PostgreSQL for structured data.

- Object Storage: S3-compatible storage.

- AI/ML:

  - Use managed LLM APIs + custom fine-tuning where needed.

  - Use OCR + CV APIs or models (e.g., Tesseract/custom, YOLO/Detectron-style).

- Infrastructure:

  - Containerized services (Docker).

  - Orchestrated via Kubernetes or managed container service.

- CI/CD:

- Git-based workflow (GitHub/GitLab).

- Automated testing + deployment to staging/production.

6. Integration requirements

- Inbound:

  - REST APIs for VA, IDP, CV.

  - Webhooks for status updates and event notifications.

- Outbound:

  - Webhooks and connectors (initially generic webhook, later specific: Salesforce, HubSpot, etc.).

- Authentication:

- API keys per tenant + OAuth2/JWT for more advanced clients.

7. Compliance considerations (MVP level)

- Data minimization and masking (especially for healthcare/finance/legal).

- Audit logging for critical events.

- Data retention policies configurable per tenant (simple defaults in MVP).

Developer sprint plan (first 12 weeks)

Assume:

- Team:

  - 1 Tech Lead / Architect

  - 2 Backend engineers

  - 1 Frontend engineer

  - 1 ML/AI engineer

  - 1 QA/Automation engineer (can be part-time or shared early)

- Cadence: 2-week sprints, 6 sprints for a 12-week MVP.

I’ll focus on MVP to demo + pilot-ready.

Sprint 1: Foundations & skeleton

Goals:

- Set up repo structure, CI/CD, basic infra.

- Define core data models and service boundaries.

Key tasks:

- Backend:

  - Create base services: auth, tenant management, API gateway skeleton.

  - Define DB schema (tenants, users, usage logs, documents, conversations).

- Frontend:

  - Create skeleton React app for admin portal (login, empty dashboard).

- Infra:

  - Set up dev/staging environments.

  - Basic CI/CD pipeline with tests + auto deploy to staging.

- ML/AI:

  - Evaluate + choose providers/models for VA, OCR, CV.

- Deliverable: Running skeleton platform with authentication and a simple “Hello, tenant” API.

Sprint 2: Virtual Assistant – core API & basic flows

Goals:

- Deliver first working VA API and simple admin configuration.

- Implement one vertical template (e.g., healthcare) to prove pattern.

Key tasks:

- Backend:

  - Implement VA service endpoints:

    - POST /va/session

    - POST /va/message

  - Integrate with chosen LLM/NLP provider.

  - Store conversations + metadata.

- Frontend:

  - Admin UI to:

  - Configure VA per tenant (industry, greeting message, enabled flows).

  - View conversation logs (basic list).

- ML/AI:

  - Define prompt templates / system instructions per vertical (start with healthcare).

  - Implement simple intent classification and slot extraction (prompt-based or light model).

- QA:

  - Basic tests for VA API and admin views.

- Deliverable: Working VA for healthcare with configurable greeting/intents, usable via API and minimal UI.

Sprint 3: IDP – document ingestion & basic extraction

Goals:

- Build document upload & processing pipeline.

- Provide structured JSON output for at least one document type (e.g., invoices/contracts).

Key tasks:

- Backend:

  - Create IDP endpoints:

    - POST /documents (upload + process async).

    - GET /documents/{id} (status + result).

  - Integrate OCR service and basic NLP for entity extraction.

  - Store raw docs in object storage; metadata/results in DB.

- Frontend:

  - Admin UI to upload a doc, see processing status, and display extracted fields.

- ML/AI:

  - Define document templates (invoice, contract, basic medical form).

  - Implement entity extraction pipelines for one type (e.g., invoice).

- Workflow:

  - Hook completion event to simple logging or optional webhook.

- Deliverable: IDP MVP – upload a sample doc, get structured JSON in UI/API.

Sprint 4: Image Processing MVP + dashboard basics

Goals:

- Implement basic image classification/detection.

- Introduce core analytics & usage metrics.

Key tasks:

- Backend:

  - Create Image Processing endpoints:

    - POST /images (upload + process).

    - GET /images/{id} (status + result).

  - Integrate CV model or API for simple retail/manufacturing use cases.

- Frontend:

  - Admin UI to upload image and display detection/classification results.

  - Add basic analytics dashboard:

of VA conversations, docs processed, images processed per tenant.

- ML/AI:

  - Choose CV model and fine-tune/light-config for initial use cases.

- Analytics:

  - Design metrics schema and seed a simple dashboard (charts with usage over time).

- Deliverable: Working Image Processing MVP + basic analytics dashboard tile.

Sprint 5: Workflow engine (basic) + hardening

Goals:

- Add rule-based workflow capabilities.

- Improve robustness, logging, security.

Key tasks:

- Backend:

  - Implement basic workflow rules engine:

    - “When event X happens (doc processed / VA intent matched), do Y (call webhook, send email, call external API).”

  - Define event bus mechanism (simple pub/sub or internal event dispatcher).

  - Strengthen auth: RBAC roles, token scopes.

- Frontend:

  - Simple UI to configure basic workflows (dropdown-style rule builder).

- Infra/DevOps:

  - Add centralized logging, metrics, alerting.

- QA:

  - Add integration tests across VA → workflow → external webhook.

- Deliverable: A tenant can define a simple rule like “When INVOICE extracted, post JSON to this URL.”

Sprint 6: Polish, performance, and pilot readiness

Goals:

- Improve performance, UX polish, and prepare for pilot clients.

- Add missing guardrails and compliance basics.

Key tasks:

- Backend:

  - Performance tuning for high-frequency VA calls and IDP jobs.

  - Implement rate limiting per tenant.

- Frontend:

  - UI polish: navigation, loading indicators, error states.

  - Add simple reporting exports (CSV for usage).

- Security/compliance:

  - PII masking options in logs.

  - Basic audit logs for admin actions (login, config changes).

- ML/AI:

  - Refine prompts/models based on internal testing feedback.

- QA/UAT:

  - End-to-end testing with 2–3 “internal client profiles”.

- Deliverable: Pilot-ready MVP that you can demo and deploy to first SMEs.

After Week 12: Next wave (high level)

- Add additional vertical templates (finance, legal) using the same VA + IDP patterns.

- Extend analytics.

- Add multilingual support for VA.

- Begin more advanced workflow and predictive features based on real usage.